## Slide 1: Project Status Report: XXXX
Executive Summary | Team Intellect Inferno wants to configure and integrate Bookly and Zapier to be able to achieve working notification systems that work in alignment with the floater patient scheduling system within the demo website.
Recent Accomplishments
Updated RTM, SOW, Successful zaps from Zapier Successful integration with Text SMS software and Zapier Complete integration with Bookly
Next Steps
Integrate web client to Kids Centers current WordPress page Insert data for Therapists, services, and patients and rid of dummy data. Alt: Start merge to Kids Center new webpage (Non WordPress , new Project)
Milestones |  |  | 
Milestone | Baseline | Expected | RAG
Launch website demo made from Bookly with current access. | 3/4/24 | 3/25/24 | C
Rebuild RTM | 3/18/24 | 3/30/24 | C
Baseline Front End Scheduling UI customization | 3/18/24 | 3/30/24 | C
HTML configuration for Bookly PRO | 3/29/24 | 4/14/24 | C
Text integration with Zapier | 4/1/24 | 4/5/24 | C
Risks, Issues, and Dependencies
Access to Fusion via Zapier but is yet to be Automated (Out of Scope due to Closed API)
Status Key: | Green: On Target | Amber: Risks to Timeline, Scope, or Budget | Red: Requires Corrective Action | Complete: Work Complete
Status Date | 4/23/24
Execution Owner | Prof. Chrisman
Project ID | CIS-420-01-05
RAG Status | Navy
Notes: Need a high-level dashboard for operational leaders. Must tell the whole story (single source of truth for staffing, outreach, engagement, etc.).
Focus on CM and DM first. We don’t have good contact information for members. Bi-weekly update meeting.